# Port of Keyport

P.O. Box 195  Keyport, WA  98345-0195

Lena Hunt - Chairman               Ellen Ross-Cardoso	Don McCracken- Secretary

(206)910-7644	                                   (360)981-5858 	                                   (360)830-9097

June 3, 2024

Present: Commissioner Hunt, Commissioner McCracken, Commissioner Ross-Cardoso, Ellen Strong, Robert R Ross, Judy Steverson, Anthony Burgess

The meeting was called to order at 6:02pm by Commissioner Hunt.

The minutes from the May 6, 2024 meeting and Special meeting May 21, 2024 were approved by all Commissioners.

Old Business

1)    John Piccone of Soundwest Engineering was unable to attend and comment regarding the pier and boat launch float.  He has 	suggested a final inspection to identify all discrepancies.  A review of our budget at the July meeting will allow further 	discussion.

2)	Commissioner McCracken has replaced the electronic lock with a purely mechanical version.  The code can be changed at 	any time, has been distributed to the tenants and will be posted in the Port office along with an access key.  Tenants with key 	fobs can return them to the Port lock box in an envelope to receive a refund of their key deposit.

3)	A bid from Hanley's Roofing to replace the office roof has been received.  Commissioner Hunt will be contacting Integrity 	Roofing for one more bid.

4)	A Port cleaning is re-scheduled for 7/1.

5) 	A review of our Port Comprehensive Scheme occurred at a special meeting on May 21.  With some community input already, 	this will be formatted and open to the public for additional input before being submitted in August.

6)	Commissioner McCracken has yet to receive bids from two electrical contractors about extending a second 30amp line to the 	Port pedestals.

New Business

- Commissioner Hunt will be meetings with Cory from Marine Floats on 6/12 to discuss repair of our listing boat launch float.

- Commissioner Ross-Cardoso will be meeting Torey from the Port of Kingston on Tuesday, 6/11, to receive their very kind donation of two spill kits.

- Anthony Burgess, Kitsap County Capital Projects Manager, reviewed some of his difficulties in finalizing the dates of the sewer line inspection that will close our boat launch.  He will attend our July 1 meeting to confirm dates but it now looks to be a two week closure in late July and early August.  He was also able to meet Judy Steverson and will be in contact with her regarding the work to be done on her beach.

- Commissioner Hunt will be attending the meeting of the new Kitsap County Derelict and Abandoned Vessel Program on June 27th.

- Robert R. Ross attended to request a short stay extension on the guest dock.  It was approved.

- Ellen Strong discussed the merger of the Clam Island Rowing Club into the Sasquatch Scullers.  They would be asking the Port to sponsor the club but no a financial requirement is expected.  We will be looking into ways we might help and will discuss the options with Caleb Reese, Port of Silverdale Commissioner, and Peter Jensen, President of Sasquatch Scullers, at our July 1 meeting.

- Commissioner Hunt has updated the tenant and waitlist.

- Checks #5238-#5243, #5252-5253, #5255-5258, totaling $2621.76, were paid.

The next regular meeting will be held on Monday, July 1, 2024 at 6:00pm.

This meeting was adjourned by Commissioner Hunt at 7:40pm.

Respectfully submitted: Don McCracken, Secretary